# Ostiari + AxonLLM

3-Year Funding & Operational Plan | July 2026

Investment justification for the full-stack AI governance platform (model routing + agent safety)

CONFIDENTIAL

# 1. Funding Summary

Total 3-Year Investment Required: $24.15M

This document details the capital requirements to launch the Ostiari + AxonLLM full-stack AI governance platform as a managed SaaS product, build an engineering team from 7 to 30 people, achieve SOC 2/HIPAA compliance, and scale to $12.5M ARR by Year 3. The combined platform provides model routing governance (AxonLLM) and agent runtime safety (Ostiari) — a unique value proposition no competitor offers.

| Category | Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- |
| Engineering & Headcount | $2.17M | $4.80M | $9.90M | $16.87M |
| Infrastructure (AWS) | $100K | $350K | $900K | $1.35M |
| Compliance & Security | $175K | $240K | $390K | $805K |
| Go-to-Market | $395K | $975K | $1.57M | $2.94M |
| G&A (Office, Legal, Ops) | $310K | $635K | $1.24M | $2.19M |
| TOTAL OPERATING COSTS | $3.15M | $7.0M | $14.0M | $24.15M |
| Projected Revenue | $400K | $3.2M | $12.5M | $16.1M |
| Net Capital Requirement | $2.75M | $3.8M | $1.5M | $8.05M |

Net capital requirement ($8.05M) represents the minimum investment needed after revenue offsets. Total OpEx ($24.15M) is the gross operating cost if zero revenue is generated.

# 2. Engineering & Headcount

Engineering is the largest cost center (70% of total spend). Salaries are benchmarked against Series A startups in NYC/SF markets (Recruiting from Scratch, June 2026; Carta H2 2025 report). All figures are fully-loaded (base + benefits + payroll taxes + equipment), using a 1.35x multiplier on base salary.

## Year 1 Team (7 FTEs) — $2.17M

| Role | Count | Base Salary | Loaded Cost | Annual Total |
| --- | --- | --- | --- | --- |
| Senior Backend (Python/Rust) | 4 | $220K | $297K | $1,188K |
| Senior Frontend (React) | 1 | $200K | $270K | $270K |
| SRE / DevOps | 1 | $210K | $284K | $284K |
| ML / AI Engineer | 1 | $210K | $284K | $284K |
| Recruiting/Onboarding Costs | — | — | — | $144K |
| TOTAL YEAR 1 | 7 |  |  | $2,170K |

## Year 2 Team (15 FTEs) — $4.80M

Additions: +1 Engineering Manager ($250K base), +3 Senior Backend ($220K), +2 Frontend ($200K), +1 SRE ($210K), +1 ML Engineer ($210K). Includes salary adjustments for Year 1 hires (5% merit increase) and recruiting costs for 8 new hires ($20K/hire average).

## Year 3 Team (30 FTEs) — $9.90M

Additions: +1 VP Engineering ($300K base), +2 Engineering Managers ($250K), +5 Senior Backend, +3 Frontend, +2 SRE, +2 ML Engineers. Year 3 loaded average = $330K/person reflecting seniority mix and merit increases. Recruiting costs for 15 new hires ($300K total).

# 3. Infrastructure Costs (AWS)

Ostiari's managed SaaS requires always-on compute for real-time policy evaluation at sub-50ms latency. Costs scale with API call volume as enterprise customers onboard. Benchmarked against similar AI gateway/proxy SaaS platforms (CloudZero, July 2026).

## Year 1: $100K (1M→10M calls/month ramp)

| Component | Monthly Cost | Notes |
| --- | --- | --- |
| ECS Fargate Compute | $800–$4,000 | Auto-scaling tasks for policy evaluation. Graviton for 20% savings. |
| RDS Aurora PostgreSQL | $500–$2,000 | Multi-AZ for trace/audit storage. Serverless v2 for dev/staging. |
| ElastiCache Redis | $200–$800 | Policy cache, session state, rate limiting. |
| CloudFront + S3 | $150–$500 | Dashboard CDN, policy file distribution, trace archives. |
| Monitoring (CloudWatch/X-Ray) | $200–$500 | Custom metrics, traces, log groups, alarms. |
| WAF + Networking | $200–$500 | WAF rules, NAT Gateway, data transfer. |
| Dev/Staging Environments | $400–$800 | 3 environments (dev/staging/prod). Dev runs on smaller instances. |
| ANNUAL TOTAL | $80K–$120K | Avg $100K with reserved instance discounts (40% savings). |

## Year 2: $350K (10M→50M calls/month)

Major scaling milestones: multi-region deployment (us-east-1 + us-west-2), production-grade RDS clusters, dedicated ElastiCache replication groups, enhanced monitoring with Datadog integration. Reserved Instances and Savings Plans reduce base costs by 30%.

## Year 3: $900K (50M→100M calls/month)

Full production fleet: 3+ regions, disaster recovery, dedicated NAT infrastructure, high-throughput Kinesis streams for trace ingest, S3 Intelligent-Tiering for historical traces. EKS cluster with spot instances for non-critical workloads provides 40–60% compute savings.

# 4. Compliance & Security

Enterprise sales require compliance certifications. SOC 2 Type II is table-stakes for SaaS; HIPAA opens healthcare verticals. Costs are benchmarked from Drata (April 2026), Sprinto (July 2026), and Synack (July 2026).

| Item | Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- |
| SOC 2 Type II (audit + prep) | $65K | $25K | $30K | $120K |
| Compliance Automation (Vanta/Drata) | $25K | $30K | $35K | $90K |
| HIPAA Compliance | $35K | $25K | $30K | $90K |
| Penetration Testing | $25K | $45K | $75K | $145K |
| Bug Bounty Program | $0 | $50K | $100K | $150K |
| Security Tooling (Snyk, GitHub Advanced Security) | $25K | $65K | $120K | $210K |
| TOTAL | $175K | $240K | $390K | $805K |

Year 1 assumes first-time SOC 2 readiness + audit ($50K-$80K range) with Vanta automation. Bug bounty launches in Year 2 after product stabilization. Year 3 adds managed HackerOne program with expanded scope.

# 5. Go-to-Market

GTM strategy follows the open-source playbook: developer community first, enterprise sales second. Year 1 focuses on awareness and community building; Year 2 adds enterprise sales motions; Year 3 scales through partnerships and marketplace channels.

| Item | Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- |
| Developer Advocacy (FTEs) | $200K (1) | $450K (2) | $700K (3) | $1,350K |
| Conference Sponsorships | $75K | $225K | $400K | $700K |
| Content Marketing & Docs | $50K | $100K | $150K | $300K |
| Community (Discord/Slack, meetups) | $30K | $80K | $120K | $230K |
| PR / Paid Advertising | $40K | $120K | $200K | $360K |
| TOTAL | $395K | $975K | $1,570K | $2,940K |

## Conference Strategy

- Year 1: AWS re:Invent startup showcase ($35K), AI Engineer Summit ($15K), KubeCon Gold booth ($50K) — 3 events focused on developer awareness.

- Year 2: + RSA Conference ($50K), additional KubeCon EU ($45K), AWS Summit NYC ($30K), targeted security conferences — 5-6 events with speaking slots.

- Year 3: + re:Invent Gold ($100K), RSA expanded ($75K), industry-specific events (HIMSS for healthcare, Money20/20 for fintech) — 7-8 events with enterprise focus.

# 6. General & Administrative

| Item | Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- |
| Office / Co-working space | $60K | $150K | $360K | $570K |
| Legal (incorporation, IP, contracts) | $80K | $120K | $180K | $380K |
| Insurance (D&O, E&O, cyber) | $30K | $50K | $80K | $160K |
| Accounting/Finance | $40K | $60K | $100K | $200K |
| SaaS Tools (Slack, GitHub, Notion, etc.) | $30K | $55K | $100K | $185K |
| Travel (non-conference) | $30K | $80K | $150K | $260K |
| Contingency Buffer (15%) | $40K | $120K | $270K | $430K |
| TOTAL | $310K | $635K | $1,240K | $2,185K |

# 7. Cost-to-Revenue Bridge & Break-Even Analysis

The investment converts to revenue through the open-source-to-SaaS flywheel: community adoption drives awareness, which generates enterprise inbound leads, which convert to managed SaaS subscriptions.

## Revenue Assumptions

- Average Enterprise ACV: $60K/year (range: $5K–$50K/month per customer based on volume)

- Self-Serve ARPU: $1,200/year (avg $100/month per subscriber)

- Enterprise Sales Cycle: 3–6 months (accelerated by open-source familiarity)

- Net Revenue Retention: 130%+ (usage-based expansion as agents scale)

- Gross Margin: 75–80% (infrastructure is the primary COGS)

## Path to Break-Even

At Year 3 projected revenue of $12.5M and costs of $14.0M, Ostiari reaches near-break-even with a net burn of only $1.5M. With the 130% NRR assumption, existing customer expansion alone projects $16.3M ARR entering Year 4 — exceeding costs and achieving profitability without new customer acquisition.

Projected profitability: Q2 Year 4 (month 40)

## Funding Strategy

| Round | Amount | Milestone Triggers |
| --- | --- | --- |
| Seed (Now) | $9M | MVP shipped, aws-samples approved, 24-month runway to $1.5M+ ARR and 15+ enterprise customers |
| Series A (Month 20–24) | $25–$40M | $1.5M+ ARR, 20+ enterprises, SOC 2 + HIPAA certified, Marketplace live, strong NRR |
| Series B (Month 36+) | $50–$80M (if needed) | $10M+ ARR, 80+ enterprises, international expansion. May not be needed if Series A well-sized. |

Note: The $9M seed covers Year 1 fully and bridges into Year 2 ($3.15M Y1 + $5.85M into Y2). This larger seed eliminates the need for a bridge round and provides negotiating leverage for Series A. Comparable exit valuations ($300M–$700M at $2–5M revenue) suggest acquisition interest may emerge before Series B.

# 8. Key Assumptions & Data Sources

## Assumptions

- NYC/SF salary benchmarks (Recruiting from Scratch, June 2026; Carta H2 2025)

- 1.35x fully-loaded multiplier on base salary (benefits, taxes, equipment)

- AWS costs assume 30% discount from Reserved Instances / Savings Plans

- Enterprise ACV of $60K/year (midpoint of $5K–$50K/month pricing)

- 2–3x annual revenue growth (consistent with early-stage SaaS benchmarks)

- Market captures <1% of $1.65B+ TAM by Year 3

- No fundraising fees or dilution costs included

- 5% annual merit increases for existing employees

- $20K average recruiting cost per engineering hire

## Data Sources

- MarketsandMarkets: Agentic AI Security Market Report 2026–2032 (May 2026)

- Recruiting from Scratch: Series A Engineering Salary Guide 2026 (June 2026)

- Carta: State of Startup Compensation H2 2025 (July 2026)

- CloudZero: EKS/Aurora/ElastiCache Pricing Guides (July 2026)

- Drata / Sprinto / Synack: Compliance and pen testing cost benchmarks (2026)

- ISG: Enterprise AI Cybersecurity Spending Study (June 2026)

- Gartner: AI Agent Adoption and Security Predictions (April 2026)

- CBInsights / PitchBook: Protect AI and Lakera acquisition data (2025)

— END —